AI-Powered Job Recruitment & Candidate Management System (AIRCMS)

Phase 1: Requirement Collection & Analysis — Defining Project Scope & Objectives

Document Title: Phase 1 – Requirement Collection & Analysis
Project Name: AI-Powered Job Recruitment & Candidate Management System (AIRCMS)
Platform: Salesforce CRM with Agentforce AI

1. Introduction

The AI-Powered Job Recruitment & Candidate Management System (AIRCMS) is an intelligent recruitment management solution developed using the Salesforce CRM platform. The system is designed to efficiently manage the complete hiring lifecycle by combining workflow automation with artificial intelligence.

Modern organizations often receive a large number of job applications, making it difficult to evaluate candidates efficiently while maintaining consistent hiring standards. Manual recruitment processes such as resume screening, interview scheduling, and offer approvals can be time-consuming and prone to human error.

AIRCMS addresses these challenges by providing a centralized Salesforce environment where recruiters and hiring managers can manage recruitment activities from a single platform. The system integrates Agentforce AI, which enables automated candidate scoring, profile summarization, and intelligent hiring recommendations.

Through automation and AI-driven insights, AIRCMS improves recruitment efficiency, enhances transparency in hiring decisions, and reduces the manual workload of recruitment teams.

This document represents Phase 1 of the project, which focuses on requirement collection and analysis. The purpose of this phase is to clearly define the project scope, objectives, and functional requirements before system design and implementation begin.

2. Project Background & Problem Statement

Recruitment is one of the most critical processes within any organization, as hiring the right candidates directly impacts business performance and productivity. However, many organizations still rely on manual recruitment practices involving spreadsheets, email communication, and disconnected tools.

These traditional approaches create several operational challenges, including:

- Difficulty managing large volumes of job applications

- Time-consuming resume screening and candidate evaluation

- Delays in interview scheduling and hiring approvals

- Limited visibility into recruitment progress and candidate status

- Lack of standardized decision-making in hiring

Recruiters often spend excessive time performing repetitive tasks such as reviewing resumes, updating candidate status, and coordinating interview schedules. Hiring managers may also lack real-time insights into candidate progress, which can delay important hiring decisions.

To overcome these limitations, organizations require a modern recruitment management system that automates workflows and provides intelligent decision support.

The AIRCMS solution is designed to address these issues by building a Salesforce-native recruitment platform that:

- Centralizes all recruitment data and processes

- Automates repetitive recruitment activities

- Uses artificial intelligence to evaluate candidates

- Provides structured approval workflows for hiring decisions

- Ensures secure access to sensitive recruitment information

3. Project Scope

3.1 Scope Definition

The scope of the AIRCMS project includes the design, configuration, and deployment of a Salesforce-based recruitment management application. The system will be developed using Salesforce’s declarative tools such as Flow Builder, Approval Processes, Lightning Experience, and Agentforce AI.

The solution will be implemented without custom programming and will rely entirely on Salesforce administrative capabilities.

The system supports the complete recruitment lifecycle, which includes the following stages:

Candidate Application → Candidate Screening → Interview Process → Offer Approval → Hiring Decision

3.2 In-Scope Components

The following functional modules and system components are included in the project scope.

a) Recruitment Data Model

The system will implement a structured recruitment data model using Salesforce custom objects.

These objects include:

- Candidate Profiles

- Job Openings

- Applications

- Interview Records

- Offer Details

Relationships between these objects will represent the entire hiring pipeline and ensure proper tracking of candidate progress throughout the recruitment process.

Additional fields will store important information such as candidate skills, experience, application status, AI scoring results, and recruiter assignments.

b) Candidate and Job Management

The system will support comprehensive management of candidates and job openings.

Key functionalities include:

- Creating and updating candidate records

- Managing job openings created by recruiters

- Linking candidate applications to specific job positions

- Tracking candidate progress through different recruitment stages

Recruiters will be able to easily view candidate details, job requirements, and application status within Salesforce.

c) Interview Process Management

AIRCMS will provide structured tracking of the interview process.

Interview stages may include:

- Initial Screening Interview

- Technical Interview

- HR Interview

- Final Interview

Recruiters can schedule interviews, record interviewer feedback, and update candidate evaluation results directly within the system.

Automation rules can update candidate status based on interview outcomes.

d) Offer and Approval Workflow

The system will manage the process of issuing job offers to selected candidates.

Key features include:

- Creation of job offer records with salary and employment details

- Multi-level approval workflows for salary approvals

- Notifications sent to hiring managers for approval decisions

- Automatic updates to offer status after approval or rejection

This structured workflow ensures that all hiring decisions follow proper governance procedures.

e) AI-Driven Hiring Intelligence (Agentforce AI)

AIRCMS integrates Agentforce AI to assist recruiters in evaluating candidate profiles.

AI capabilities include:

- Automatic candidate scoring based on job fit

- Identification of potential hiring risks

- AI-generated candidate summaries

- Intelligent hiring recommendations

These AI insights help recruiters quickly identify the most suitable candidates for job openings.

f) Automation Using Salesforce Flows

Salesforce Flow Builder will be used to automate key recruitment activities, including:

- Candidate screening based on predefined criteria

- Interview scheduling reminders

- Status updates across recruitment stages

- Automated recruiter task assignments

These automated workflows reduce manual effort and ensure consistent recruitment processes.

g) Security and Role-Based Access Control

Security is a critical component of the AIRCMS system.

The system will implement role-based access control using Salesforce security features such as:

- User Profiles

- Permission Sets

- Role Hierarchies

- Sharing Rules

- Field-Level Security

Different roles such as Recruiter, Hiring Manager, and HR Administrator will have access only to relevant data and functionality.

Sensitive fields such as salary details and evaluation results will be restricted to authorized users.

h) Dashboards and Reporting

The system will include dashboards and reports to monitor recruitment performance.

Examples include:

- Recruitment pipeline dashboards for recruiters

- Offer approval dashboards for hiring managers

- Reports on applications received, interviews conducted, and offers issued

These analytics provide valuable insights into recruitment efficiency and hiring outcomes.

3.3 Out-of-Scope Components

The following functionalities are not included in the current scope of the project:

- Development of custom Apex code or Lightning Web Components

- Integration with external job portals or HR systems

- Payroll processing or employee onboarding management

- Mobile application development

- Real-time video interview integration

These features may be considered in future enhancements of the system.

4. Project Objectives

The AIRCMS project is guided by several key objectives aimed at improving recruitment efficiency and decision-making.

4.1 Centralized Recruitment Management

The primary objective of the system is to provide a centralized platform where all recruitment activities can be managed within Salesforce.

All candidate profiles, job openings, applications, interviews, and offers are stored in a single system, ensuring that recruiters and hiring managers have complete visibility into the hiring pipeline.

4.2 Recruitment Workflow Automation

Another objective is to automate repetitive recruitment tasks using Salesforce Flow Builder.

Automation ensures that candidate applications are processed consistently and that recruiters receive timely notifications for important actions.

4.3 Implementation of Salesforce CRM Capabilities

AIRCMS leverages core Salesforce CRM features such as custom objects, page layouts, validation rules, and Lightning apps to build a scalable recruitment management system.

This ensures that the solution remains maintainable and easy to enhance in the future.

4.4 AI-Driven Candidate Evaluation

By integrating Agentforce AI, the system provides intelligent insights into candidate suitability.

AI-generated scores and recommendations allow recruiters to make faster and more objective hiring decisions.

4.5 Security and Governance Enforcement

The system enforces governance and security through structured approval workflows and role-based access control.

This ensures that recruitment data is protected and that hiring decisions follow proper authorization procedures.

5. Project Approach & Methodology

The AIRCMS project follows a phased implementation approach.

The major development phases include:

- Requirement Collection and Analysis

- Data Model and Security Design

- Workflow Automation and AI Configuration

- System Testing and Deployment

This structured methodology ensures that each stage of the project is carefully planned and validated before moving to the next phase.

6. Success Criteria

The project will be considered successful when the following outcomes are achieved:

- A fully functional Salesforce recruitment management system is deployed

- Candidate scoring and AI recommendations are available for all candidate records

- Offer approvals are handled through automated approval workflows

- Role-based security is correctly implemented

- Recruitment processes are automated using Salesforce Flows

- Dashboards and reports provide real-time visibility into recruitment performance

- The entire solution is built using Salesforce declarative tools without custom coding

7. Conclusion

Phase 1 of the AIRCMS project establishes a strong foundation for developing an intelligent recruitment management system within Salesforce.

By clearly defining the project scope, objectives, and system requirements, this phase ensures that the development process remains structured and aligned with business goals.

The AIRCMS solution aims to transform recruitment operations by introducing AI-driven candidate evaluation, automated workflows, and centralized recruitment management. This will enable organizations to improve hiring efficiency, reduce manual workload, and make more informed hiring decisions.